## Slide 1: Scrum-AgilE cs-250 Zane Deso

## Slide 2: Scrum-Agile Overview
Agile is a flexible project management methodology that emphasizes iterative development, collaboration, and customer feedback to deliver high-quality products quickly(Apăfăian et al., 2023).

## Slide 3: Scrum-Agile Key Principles
It focuses on delivering small, incremental improvements through continuous planning, testing, and integration, allowing teams to respond rapidly to changes and evolving requirements.

## Slide 4: Scrum-Agile Benefits
Agile enhances team productivity, improves customer satisfaction, and reduces risks by maintaining a consistent pace and enabling early and frequent delivery of valuable software.

## Slide 5: Scrum-Agile Roles Overview
Scrum Master
Product Owner
Tester
Developer

## Slide 6: Scrum MAster Role
Facilitator and Coach: Guides the team through Scrum practices.
Impediment Remover: Identifies and removes obstacles that hinder the team’s progress.
Servant Leader: Supports the development team and Product Owner, promotes collaboration.

## Slide 7: Product Owner Role
Stakeholder Liaison: Defines the product vision and strategy, acting as the primary link between the stakeholders.
Backlog Manager: Creates, prioritizes, and maintains the Product Backlog.
Value Maximizer: Ensures the development team delivers maximum value by making informed decisions on feature prioritization.

## Slide 8: Tester ROle
Quality Advocate: Ensures the quality of the product by identifying defects early.
Collaborative Team Member: Works with developers and the Product Owner to understand requirements, provide feedback, and ensure comprehensive test coverage.

## Slide 9: Developer Role
Solution Builder: Designs, codes, and integrates product features.
Collaborative Team Player: Works closely with the Product Owner, Scrum Master, and other team members to understand requirements, plan sprints, and continuously deliver high-quality increments.
Continuous Learner: Engages in code reviews, pair programming, and Sprint Retrospectives to share knowledge, improve skills, and enhance development practices for ongoing improvement.

## Slide 10: Scrum-Agile Phases
Product Backlog Refinement
Sprint Planning
Sprint
Daily Scrum
Sprint Review
Sprint Retrospective

## Slide 11: Product Backlog Refinement
Purpose: Continuously update and prioritize the Product Backlog to ensure it reflects current business needs and project priorities.
Detailing: Break down large backlog items into smaller, actionable tasks.
Prioritizing: Rank items based on value, urgency, and dependencies.
Estimating: Assign effort estimates to backlog items for better sprint planning.
Outcome: A well-defined, prioritized, and estimated Product Backlog that guides the development team on what to work on next.

## Slide 12: Sprint Planning
Purpose: Plan the work for the upcoming sprint, ensuring the team is aligned on goals and tasks.
Select Backlog Items: Choose high-priority items from the Product Backlog to move to the Sprint Backlog.
Define Sprint Goal: Establish a clear and concise objective for the sprint.
Create a Plan: Break down selected items into actionable tasks and estimate effort required.
Outcome: A detailed Sprint Backlog and a clear Sprint Goal that guide the team's work during the sprint.

## Slide 13: Sprint
Purpose: A time-boxed period (usually 2-4 weeks) during which the team works to deliver a usable and potentially releasable product increment.
Development: Design, code, and test features selected for the sprint.
Integration: Integrate new features with existing ones to ensure seamless functionality.
Testing: Conduct thorough testing to identify and fix defects.
Outcome: A completed product increment that meets the Definition of Done, ready for review and potentially release.

## Slide 14: Daily Scrum
Purpose: Synchronize the team's work and plan for the next 24 hours.
Status Updates: Team members discuss what they did yesterday, what they plan to do today, and any impediments they are facing.
Collaboration: Identify opportunities for collaboration and support among team members.
Impediment Tracking: Address any obstacles that could hinder progress.
Outcome: A clear, updated understanding of the team’s progress and immediate next steps, promoting transparency and alignment.

## Slide 15: Sprint Review
Purpose: Inspect the work completed during the sprint and adapt the Product Backlog if needed.
Demonstration: Present the completed product increment to stakeholders.
Feedback Collection: Gather feedback from stakeholders and discuss what went well, what didn’t, and potential improvements.
Backlog Adjustment: Update the Product Backlog based on stakeholder feedback and new insights.
Outcome: A reviewed and adapted Product Backlog that reflects stakeholder input and ensures the team is working on the most valuable items.

## Slide 16: Sprint Retrospective
Purpose: Reflect on the past sprint to improve processes and teamwork.
Reflection: Discuss what went well, what didn’t, and why.
Identify Improvements: Brainstorm and agree on actionable improvements for future sprints.
Create Action Plan: Develop a plan to implement the identified improvements and assign responsibilities.
Outcome: A set of actionable steps to enhance team processes and performance, fostering continuous improvement.

## Slide 17: Waterfall model Overview
Linear Sequential Design: The Waterfall model is a traditional project management approach where each phase must be completed before moving to the next(Natarajan & Pichai, 2024).
Phases of Waterfall Model:
Requirements: Gather and document all project requirements.
Design: Create system architecture and design specifications.
Implementation: Write and compile the code based on design documents.
Testing: Test the system for defects and verify it meets requirements.
Deployment: Deploy the system to the production environment.
Maintenance: Perform ongoing maintenance and updates as needed.

## Slide 18: Waterfall Pros and Cons
Pros | Cons
Simple and easy to understand | Inflexible to changes
Well-documented phases | Late discovery of issues
Easy to manage and track | Limited end-user involvement
Clear project milestones | High risk if requirements change
Suitable for smaller projects | Difficult to go back to a previous phase

## Slide 19: Scrum-Agile Pros and Cons
Pros | Cons
Highly flexible and adaptable to changes | Can be less predictable
Frequent delivery of valuable increments | Requires significant collaboration
Enhanced customer satisfaction | May lead to scope creep
Continuous improvement through feedback | Needs experienced and skilled team members
Encourages teamwork and collaboration | Can be challenging for large, complex projects

## Slide 20: Waterfall vs Agile
Waterfall:
Sequential approach
Inflexible to changes
Extensive documentation
Single delivery at the end
Agile:
Iterative and incremental approach
Highly flexible and adaptable
Minimal documentation
Frequent, incremental deliveries

## Slide 21: Waterfall or Agile Approach?
After careful review, I would like to advocate for Agile. Agile offers significant advantages over the Waterfall model, particularly in its flexibility and adaptability to changes and evolving requirements(Walee et al., 2024).
Continuous customer feedback ensures the product aligns closely with user needs, enhancing customer satisfaction.
Agile's iterative approach allows for faster delivery of incremental value, providing benefits sooner.
Also, continuous testing and feedback throughout the development cycle reduce the risk of project failure, making Agile a more resilient and responsive methodology(Agren et al., 2022).

## Slide 22: References
Natarajan, T., & Pichai, S. (2024). Transition From Waterfall to Agile Methodology: An Action Research Study. IEEE ACCESS, 12, 49341–49362. https://doi-org.ezproxy.snhu.edu/10.1109/ACCESS.2024.3384097
Apăfăian, E. D.-I., Egri, M.-D., Marian, L. O., & Veres, C. (2023). Research on the Agile and Waterfall Approaches in Improvement Projects. Review of Management & Economic Engineering, 22(4), 246–257.
Walee, N. A., Onisha, T. A., Akinola, A., van Deventer, G., & Chen, L. (2024). Impact of Agile Methodology in IT Industries: A Comparative Study. SoutheastCon 2024, SoutheastCon, 2024, 1167–1172. https://doi-org.ezproxy.snhu.edu/10.1109/SoutheastCon52093.2024.10500231
Agren, S. M., Heldal, R., Knauss, E., & Pelliccione, P. (2022). Agile Beyond Teams and Feedback Beyond Software in Automotive Systems. IEEE Transactions on Engineering Management, Engineering Management, IEEE Transactions on, IEEE Trans. Eng. Manage, 69(6), 3459–3475. https://doi-org.ezproxy.snhu.edu/10.1109/TEM.2022.3146139